CT BORESCOPE PROCESS TOOL

# Complete Master Roadmap

Save Point 001 through Fleet Intelligence Platform

Purpose. Provide one controlled view of what has been completed, what is being polished, and what is planned from the original desktop prototype through historical trending and fleet-level condition intelligence.

COMPLETED  |  IN PROGRESS  |  PLANNED  |  LONG TERM

# Roadmap at a Glance

| Stage | Capability | Status | Outcome |
| --- | --- | --- | --- |
| 001-008 | Foundation and import engine | Completed | Reliable local intake of contractor folders, images, videos, and EXIF metadata. |
| 009-012 | Automated reports and PowerPoint | Completed / polish | Repeatable inspection summaries, timelines, inventory slides, and presentation output. |
| 013-015 | Intelligent assessment and repository foundation | Planned next | Classified findings, annotated evidence, management reporting, and structured storage. |
| Deployment | Operational release | Planned | Usable desktop workflow with local data, reports, and repository-ready metadata. |
| 016-020 | Historical and fleet intelligence | Post-deployment | Bulk import, comparison, trending, maintenance effectiveness, and fleet analytics. |

# Program Design Principles

Local-first .NET 8 WPF desktop application suited to the current company environment and current cloud-access constraints.

Folder name remains the authoritative inspection-area assignment; EXIF Date Taken remains the preferred capture timestamp.

Images are primary review evidence. Videos are inventoried and preserved as documentation rather than treated as the primary AI defect-analysis input.

AI observations support screening and documentation. Final engineering disposition remains controlled by qualified personnel, original-resolution evidence, service history, inspection procedures, and OEM criteria.

Data architecture must support PWC units 1A, 1B, 1C, 2A, 2B, 2C, 3A, 3B, and 3C, plus manufacturer and turbine-model metadata.

Historical mass import is intentionally deferred until the operational application is completed and deployed.

# Phase 1 - Initial Working Application

| ROADMAP POSITION Save Points 001-004 | STATUS COMPLETED | OBJECTIVE Establish a stable Windows desktop solution and prove folder-based inspection intake. |
| --- | --- | --- |

### Save Point 001

Working WPF baseline: Created the .NET 8 WPF solution and initial application shell; established a recoverable save-point workflow.

### Save Point 002

Inspection project intake: Added the initial inspection selection/import workflow and project structure.

### Save Point 003

Folder import controls: Added import-button behavior and recursive folder discovery.

### Save Point 004

Import model stabilization: Separated the import workflow into clearer models/services and improved repeatability.

# Phase 2 - Evidence Inventory and Metadata

| ROADMAP POSITION Save Points 005-008 | STATUS COMPLETED | OBJECTIVE Turn imported folders into a dependable inspection evidence inventory. |
| --- | --- | --- |

### Save Point 005

Import models and validation: Strengthened inspection-area and media inventory models.

### Save Point 006

Import archive: Preserved imported evidence and established archive-oriented processing.

### Save Point 007

Inspection summary: Calculated area count, image count, video count, capture range, and missing metadata indicators.

### Save Point 008

EXIF and representative evidence: Used EXIF Date Taken for sequencing and selected representative images while treating folder names as authoritative inspection areas.

# Phase 3 - Video Inventory and Report Generation

| ROADMAP POSITION Save Points 009-010 | STATUS COMPLETED | OBJECTIVE Document video evidence and create repeatable inspection reports. |
| --- | --- | --- |

### Save Point 009

Video inventory: Included MP4/MOV/AVI evidence in the inventory without placing video in the primary AI image-review queue.

### Save Point 010

Markdown/report generation: Generated inspection summaries, capture timelines, area inventories, and report content from the imported evidence.

# Phase 4 - PowerPoint Generation and Polish

| ROADMAP POSITION Save Points 011-012 | STATUS IN PROGRESS | OBJECTIVE Produce a professional, consistent presentation directly from inspection evidence. |
| --- | --- | --- |

### Save Point 011

PowerPoint generation: Created title, summary, timeline, inventory, and inspection-area slides with representative images.

### Save Point 012

Presentation polish: Improved spacing, titles, timeline readability, inventory layout, and large-inspection handling.

### Current polish item

Image boundary controls: Complete consistent maximum width/height, aspect-ratio preservation, centering, and video-thumbnail sizing. Manual resizing remains an acceptable temporary workaround while core functions advance.

# Phase 5 - Intelligent Damage Assessment

| ROADMAP POSITION Save Point 013 | STATUS PLANNED NEXT | OBJECTIVE Convert image review into structured, reviewable findings. |
| --- | --- | --- |

### Finding detection

Candidate indications: Identify possible cracking, coating loss, erosion, oxidation/corrosion, burning, pitting, impact/FOD, rubbing, deposits, and other visible anomalies.

### Objective classification

Structured finding record: Store unit, inspection, area, component, source image, damage type, severity, confidence, description, and reviewer disposition.

### Visual evidence

Callout and zoom: Create a source-image view with a red circle/arrow and a separate zoomed detail image.

### Finding persistence

Reusable records: Store findings locally so later inspections can retrieve and compare prior observations.

# Phase 6 - Executive and Engineering Reporting

| ROADMAP POSITION Save Point 014 | STATUS PLANNED | OBJECTIVE Present findings clearly for maintenance, engineering, and management audiences. |
| --- | --- | --- |

### Executive summary

Condition overview: Add severity summary, finding counts, priority areas, and inspection statistics.

### Dashboards

Severity and damage categories: Provide concise visual summaries without replacing detailed evidence slides.

### Finding slides

Evidence-focused layout: Show original source, annotated source, zoomed view, classification, narrative, and disposition status.

### Reporting controls

Traceability: Maintain links to original filenames, inspection areas, and stored finding records.

# Phase 7 - Repository-Ready Foundation

| ROADMAP POSITION Save Point 015 | STATUS PLANNED | OBJECTIVE Create the controlled local data foundation required for future history and trending. |
| --- | --- | --- |

### Unit library

PWC designations: Support 1A, 1B, 1C, 2A, 2B, 2C, 3A, 3B, and 3C.

### Equipment metadata

Manufacturer and model: Store combustion-turbine manufacturer, model, and configurable component taxonomy.

### Inspection metadata

Campaign identity: Store date, outage/campaign, contractor, scope, operator-entered notes, and report paths.

### Repository structure

Evidence preservation: Archive original, annotated, and zoom images plus generated Markdown and PowerPoint reports.

### Database design

Local structured storage: Use a local database for inspection, media, finding, classification, review, and disposition records.

### Future readiness

Trend keys: Assign stable IDs so findings can later be correlated across inspections.

# Phase 8 - Deployment Release

| ROADMAP POSITION Operational Release | STATUS PLANNED | OBJECTIVE Put the complete core application into controlled operational use before historical mass loading. |
| --- | --- | --- |

### Application hardening

Operational reliability: Add validation, error handling, logging, configuration, and recovery/backup procedures.

### User workflow

End-to-end inspection process: Import, inventory, review, classify, store findings, and generate reports from one workflow.

### Packaging

Desktop deployment: Create a distributable Windows package/installer suitable for approved workstations.

### Acceptance

Pilot and verification: Validate outputs against representative PWC inspections and document known limitations.

### Governance

Human review: Require confirmation of AI-generated findings and preserve auditability of edits and dispositions.

# Phase 9 - Historical Import Wizard

| ROADMAP POSITION Save Point 016 - Post-Deployment | STATUS PLANNED | OBJECTIVE Load the company network repository after the deployed application and data model are stable. |
| --- | --- | --- |

### Archive connection

Controlled source selection: Select approved network locations without changing originals.

### Bulk inventory

Historical evidence scan: Inventory reports, images, videos, and folder structures in batches.

### Metadata extraction

Normalize history: Extract available unit, date, inspection area, manufacturer/model, and report metadata; flag missing fields for review.

### Import controls

Duplicate and exception handling: Detect duplicates, maintain import logs, and quarantine incomplete records for manual resolution.

# Phase 10 - Historical Comparison

| ROADMAP POSITION Save Point 017 | STATUS PLANNED | OBJECTIVE Retrieve previous evidence and compare repeat locations or repeat findings. |
| --- | --- | --- |

### Prior inspection retrieval

Context at review time: Open previous records by unit, component, area, and inspection date.

### Side-by-side comparison

Visual progression: Compare current and historical source/annotated images.

### Finding correlation

Repeat indication logic: Link likely repeat findings while requiring reviewer confirmation.

### Comparison report

Traceable narrative: Document what changed, what stayed stable, and what evidence supports the comparison.

# Phase 11 - Severity Trending

| ROADMAP POSITION Save Point 018 | STATUS PLANNED | OBJECTIVE Track condition direction across multiple inspections. |
| --- | --- | --- |

### Trend states

Improving / Stable / Worsening: Represent reviewer-confirmed condition direction over time.

### Escalation logic

Priority change detection: Flag severity increases, new findings, and accelerating recurrence.

### Trend reporting

Condition history: Create unit/component timelines and trend summaries for outage planning.

### Data quality

Comparable evidence checks: Record when angle, lighting, focus, scale, or coverage limits a valid comparison.

# Phase 12 - Maintenance Effectiveness

| ROADMAP POSITION Save Point 019 | STATUS PLANNED | OBJECTIVE Connect inspection findings to corrective work and verify outcomes. |
| --- | --- | --- |

### Work linkage

Maintenance reference: Associate findings with work orders or corrective-action references when available.

### Repair history

Action record: Track repair date, method, responsible organization, and supporting documents.

### Effectiveness review

Post-maintenance verification: Compare later inspections to determine whether the observed condition was corrected, stable, or recurring.

### Closeout

Disposition lifecycle: Maintain open, monitor, repaired, accepted, or closed status with reviewer accountability.

# Phase 13 - Fleet Intelligence Platform

| ROADMAP POSITION Save Point 020 / Long-Term Final Vision | STATUS LONG TERM | OBJECTIVE Evolve the tool from report automation into a turbine condition-management platform. |
| --- | --- | --- |

### Model-specific analytics

Comparable populations: Analyze findings by manufacturer, model, component, and service context.

### Fleet trends

Cross-unit insights: Identify recurring damage types and affected locations across the fleet.

### Predictive support

Degradation indicators: Use validated history to support planning signals without replacing engineering judgment.

### Knowledge integration

Criteria and lessons learned: Link findings to controlled OEM criteria, internal guidance, repair history, and approved examples.

### Final workflow

Condition intelligence loop: Import inspection → review evidence → create and confirm findings → store records → compare history → trend condition → plan maintenance → generate traceable reports.

# Completion Gates and Definition of Done

| Gate | Acceptance condition |
| --- | --- |
| Core application complete | Import, metadata inventory, video inventory, finding workflow, local storage, and report generation operate end to end. |
| Presentation complete | All slide types preserve aspect ratio, stay within defined boundaries, and remain readable across representative inspections. |
| Assessment complete | Every AI candidate finding is traceable to source evidence and requires reviewer confirmation before final reporting. |
| Repository ready | Unit, turbine, inspection, media, finding, review, and disposition records use stable identifiers and recoverable storage. |
| Deployment ready | Build, installer, configuration, logging, backup/recovery, user instructions, and acceptance testing are documented. |
| Historical import ready | Operational schema is frozen enough to prevent repeated rework during mass loading. |
| Fleet intelligence ready | Historical coverage and data quality are sufficient for responsible aggregation and trending. |

# Current Restart Point

Resume from Save Point 012_PreImageBoundaryFix. Build and run the application, verify current PowerPoint output, then continue core functionality toward Save Point 013. Image-sizing polish can be completed before deployment without blocking the intelligent finding and repository work.

# Source and Control Notes

This roadmap consolidates the completed application design, current working checkpoint, and planned Save Points 013-020.

The existing roadmap identified Save Points 013-020, but this revision restores the earlier foundation and reporting work so the complete journey is visible in one document.

Dates and delivery timing are intentionally not assigned. Sequence should be controlled by successful verification of each completion gate.

Technical details may be refined during implementation, but scope changes should be recorded in the next controlled roadmap revision.